Project Management and Development

Sub Title

Project Management and Development	1

A Personal View	1

Where Do We Start?	2

Stop and Think!	2

What is the Module About?	2

Deadlines	2

Teams	3

The Need for Courage	3

Keep it Simple	4

Embrace Confusion	4

The Need for Documentation	4

Documenting your Work	5

Remember Systems Development is Difficult	6

Widget Management System	7

The Project Process	7

Inception	7

Elaboration	8

Construction	8

Transition	8

Dealing with Uncertainty	8

Proofs of Concept	8

# Project Management and Development

When I die, I want the people I did group projects with to lower me into my grave so that they can let me down one last time!

## A Personal View

“I would much rather work on my own than with other people.  I find that other people are much more likely to get in the way and slow me down.  Mostly people are irritating when working in a team.”

The nearest you are ever going to get to being a “Lone Ranger” on a real world project is if you are a self employed sole trader.

However, you will still have customers that need to be interacted with, involving clear communication.  You will still need to interact with plenty of other people at various stages of development.

In industry the odds are that you will never have a full system to develop on your own.

What happens in reality is that you are allocated sections of a system.

This is exactly what we are imitating in this module.  You are all working on the larger project but each one of you is in charge of a sub section of that system.

This creates a number of problems that need to be resolved.

## Where Do We Start?

A really big question with any project is where to start?

As a rule it is best to start with the tasks you know you can achieve first and worry about the difficult tasks later on.

As you complete the easier tasks it becomes clearer how to address the harder ones.

There is a danger here though.

If we are not brave we will end up concentrating on the easy tasks and never embracing the harder tasks.

## Stop and Think!

It is far too easy also to simply rush from one assessment to the next without actually taking the time to stop and think about what you are doing.

If we don’t think about what we are trying to do then we are more likely to end up doing the wrong thing!

Let’s think about the project process and some of the documents we are going to create.

## What is the Module About?

If we look at the module template (the official description of the module) we see the following learning outcomes…

- Create an advanced prototype with suitable database functionality

- Create the beginnings of a professional portfolio of work

- Demonstrate skills allowing you to act as a computing professional

- Demonstrate problem solving skills allowing you to adapt to the challenges of changing technology

- Application of skills from other modules on the course

Apart from taking you by the hand on the development process of a reasonably complex problem there are a few other things I want you to take away from this module.

Some of these are skills I hope you will acquire…

- An understanding of important documentation artefacts

- Some idea of how to approach systems development problems

## The Need for Courage

Taking on a project of significant size is going to test you in quite difficult ways.

When taking on a project, the first thing you will need to deal with is the sense of fear and intimidation that comes with it.

This sense of fear never really disappears no matter how long you have been doing this.

Certainly with more experience you get to a stage where certain problems are familiar to you.  However the fact of the matter the starting point for any development project is often the question

“How do I do this?”

This question may generate fear. When fear is in fact the starting point for the project we need to work out ways to deal with this fear.

- Fear makes you tentative

If you are in a position of fear you are less likely to be adventurous

You hold back, play it safe and don’t step out of your comfort zone

- Fear makes you less communicative

When we are afraid the temptation will be to try and solve problems in isolation

We need to accept that this is a bad thing to do

In industry we seldom have the option of working on our own (if ever)

The big advantage of working in a team is that we have the opportunity of making use of the expertise of other team members

You may not know the answer but you probably know somebody who does

- Fear makes you shy away from feedback

OK, you may work up the courage to ask for help but what happens if the advice you are given isn’t what you want to hear?

When working on a system we are inevitably going to get errors in our code

These errors typically don’t make us feel good about ourselves

Fear will make us clam up, withdraw and inevitably scale the project down to something we can manage

The down side of doing this is that the project then becomes so small that it fails to meet its requirements

- Fear makes you shy away from mistakes

Do not get hung up on getting things right on the first attempt

In creating the system it will be a learning process for you and the client

You are going to draw up documentation that may seem OK at first but later on you will realise the design is flawed

The same is true of your code

Even in the case of code that works correctly you will almost always find a better way of doing the same thing

So what is the answer?

The answer is to muster up as much courage as you can!

You need to say to yourself

“I have this job to do. I know I don’t have the answers but I will rise to the challenge”.

Finding this mind-set is an important first step in tackling any project.

In so doing we end up coming face to face with our own fear and ignorance and then dealing with it.

## Keep it Simple

Don’t be afraid to keep things simple too.  There will be times when you need complex solutions to tricky problems but simplicity implies clarity.  If you can create a solution to a problem that is clear and simple do it.

Resist the temptation to try and impress by trying to appear clever.

## Embrace Confusion

The other issue you are likely to face is confusion.  As you get started on this work you are likely to feel like the instructions are too vague and generalised.  This work isn’t like your typical assignment where you are told exactly what you must do.  This is a journey of exploration where you need to work out what you need to do.  As you get to grips with the problem things will become clearer.

## The Need for Documentation

It will be interesting to see how many of you know who Dr Abraham Erskine is?

More of you know who it is than you think.

What if I said Captain America?

OK let me put you out of your misery.

Dr Erskine is the scientist in the first Captain America film that invented the super soldier serum that turns Steve Rogers into Captain America.

Where am I going with this?

Well Dr Erskine is killed shortly after the transformation of Steve Rogers and the super soldier serum is lost for all time.

Move ahead a number of years and we have Dr Banner trying to re-create the serum using gamma rays.  His experiment fails and turns him into the Incredible Hulk.

In fact many of the early Marvel film plots revolve around different people’s attempts to recreate the super soldier serum in the absence of Dr Erskine.

So what is the problem?

There are two problems here which make me doubt Dr Erskine’s credibility...

- He kept no notes on how he made his discovery

- He clearly didn’t keep a backup of his work

If Dr Erskine had kept detailed notes S.H.I.E.L.D. would not have needed to recreate the serum by guesswork, they could have used his notes.

If there was a backup of the notes then no matter what happened the serum could still be recreated.

(Admittedly if this was part of the story for the film, my version of the Marvel Cinematic Universe would have been a lot shorter.)

## Documenting your Work

When working on a project of any type you need to keep suitable notes / documentation so that if anything happens to you i.e. you get a new job, somebody else can pick up where you left off.

Not only that, but if you are new in the job and want to understand what is going on quickly, having such documentation will make your life a lot easier.

This module should help you acquire a set of skills and strategies for taking an initial system specification and turning it into a professional system with a full set of supporting documentation.

You will create the following artefacts…

- System specification

- Event tables

- Use case diagrams

- Use case descriptions

- Test plans

- Prototype screen designs

- Class diagrams

- Entity relationship diagrams

After the Christmas break you will concentrate on the actual implementation of the system.

This will involve you writing code using a development technique called Test Driven Development (TDD).

## Remember Systems Development is Difficult

The truth is that even after years of experience there are still many things that need to be addressed that will be challenging to say the least.

For example

- Getting inside the head of the client (so that they get the product they want)

- Coming to terms with the various tools you need to use (e.g. Visual Studio, Enterprise Architect etc.)

- Working with team members

- Creating the documentation and understanding the notation

- And… writing the code!

Simply diving into a system is a really bad idea.  Doing this means that we end up having to process too much information and lack a sufficiently thorough understanding of the detail involved in the problem at hand.

Question – How do you eat an elephant?

(Change the colour of the text below to reveal the answer.)

Answer - <One bite at a time>

A silly point but true nonetheless.

If we break a problem down into its individual components then we are more likely to “digest” a small part of it rather than attempting to consume the large whole.

## Widget Management System

In the majority of my examples I will be talking you through how to create a widget management system.  The idea is that you need to come up with an idea for your system and use my examples to guide you through the development process for your own requirements.

The main thrust of this module is not specifically programming it is about developing a project and utilising a range of tools to create that project.

Clearly though, at some point we are going to have to build the system too.

## The Project Process

In creating a project we have four stages to think about...

- Inception 	initial planning

- Elaboration 	refining the design

- Construction 	building the system

- Transition 	installation support

## Inception

Inception is the phase of the project where things come together in their early form.

- What is the system going to do?

- What is the business case for the system?

- Are we better off buying a system off the shelf?

We will create such things as...

- System specification 			containing a written specification of the what and why 						of the system

- Event tables 				detailing the events within the system and who is 						triggering them

- Initial use case diagram + descriptions 	detailing who is going to use the system and the tasks 						they will perform

- Class diagram				indicating the classes that will be created within the 						system along with their attributes/properties & 							operations/methods

- Prototype screens			A non functioning model of how the system will work

- Test plans				based on input fields we will draw up test data for all 						parts of the system

- Entity Relationship Diagrams		This helps us to think about the table design for our 						database

## Elaboration

The elaboration phase is the stage in the system where we really start to fine tune the use cases and classes for the system.

In this phase we will look at how the system works in a dynamic way using sequence diagrams.

We will also look at how we are going to store the data using entity relationship modelling.

## Construction

This is the stage where we start building the tables, stored procedures and classes that make the system work.

## Transition

This is the stage where the system is delivered and installed. We deal with support for the end user and any technical issues related to installation. (We will not reach this stage in the module though!)

## Dealing with Uncertainty

The big lie at the heart of many of these phases of software development is that it is a nice tidy sequential process.  On paper it all looks so clean and tidy but in reality this is never the case.

## Proofs of Concept

What you will find in developing a large system is that the process of creating the system starts to raise other questions?

- Should the main screen be blue or green?

- Will the language I am using work on that version of the operating system?

- How do I process this list of data to format it in a specific way?

- I am really not very clear on what the user wants with this single requirement?

- Is it possible to connect this system to Oracle rather than SQL server?

Questions such as these (and lots of others) will inevitably crop up as you create the system.

The way to handle many of these issues is to create smaller sub systems as a proof of concept.

The nice thing about the sub systems is that they may be knocked together quite quickly with the option of ignoring some elements of good practice.

- Should the main screen be blue or green?

Create two mock up systems and see what the users think.

- Will the language I am using work on that version of the operating system?

Create a small program using the technologies for the main one and test it.

- How do I process this list of data to format it in a specific way?

Create a small program that handles this task and this one only.  Figure out how this might work and then integrate into the main system.

- I am really not very clear on what the user wants with this single requirement?

Arrange a meeting with the user to discuss in detail this requirement.  Use prototypes if required so that they may visualise possible solutions.

- Is it possible to connect this system to Oracle rather than SQL server?

Write some code to test the connectivity.  Again integrate into the main system when ready

If in doubt ask somebody!